Work log of:    Kevin Corbett (V01051483)

Project Group ID & Title: Automated Coil Winding Machine (11)________

Supervisor: Fayez Gebali_________________________

# Work Log

- Given below is a template for work log.

- Please fill in the contents as per your work.

- Please note this work log must be submitted by each student.

- Please be specific while completing work log activities and reason.

- Justification needs to be scientific and logical as specified in your rubric.

| Period | Activities (What you did) | No of Hours | Justification (Why you did) |
| --- | --- | --- | --- |
| July 01 – July 15 | 1)Mechanical design tweaks of Wire Guide | 8 | Wire Guide assembly required some tweaks to increase functionality and reliability |
|  | 2)Wire spool mount bearings & tensioner redesign | 4 | Wire spool mount did not provide enough tension on the spool to prevent it from unraveling unintentionally |
|  | 3)Rotary drive assembly design – motor mount & belt drive | 4 | Needed to attach additional stepper motor to automate rotary motion |
| July 16 – July 28 | 1)Reliability & variance testing | 12 | Wound many coils to test consistency of output and failure rate |
|  | 2)Electrical component consolidation – Perfboard PCB Design and assembly, wiring harness assembly | 6 | Moved all electrical assembly off of breadboard from initial prototype to soldered perfboard PCB with wiring harnesses for a more robust finished product |
|  | 3)Overall system functionality review & comparison with project technical requirements | 4 | Reviewed requirements set by sponsoring company to ensure desired project functionality is fully met – gate review |
|  | 4)Documentation and demonstration practise & preparation | 5 | Go through system functionality for demonstrative purposes, ensure system will function as intended during demonstration, prepare final report |

Note: The references cited in the work-log must be the included in the References section of the report.

Activities: Should convey what you specifically did towards the project.

Justification: Should convey how your activity helped you progress towards your deliverables

Good and Bad Samples of Activities

D – grade examples

- Conducted literature survey

- Built a circuit

- Had a meeting with team members

A – grade examples

- Reviewed magazine articles [1-3] with an objective to identify expectations of prospective customers.

- Designed and built a 12 V, 40 W, motor driver circuit for driving a DC motor.

- Brainstormed with team members about test procedures for the abc app that I developed and concluded with the approach of ….