Work log of:    Kevin Corbett (V01051483)

Project Group ID & Title: 11:  Automated Coil Winding Machine_______

Supervisor: Fayez Gebali________________________________________

# Work Log

- Given below is a template for work log.

- Please fill in the contents as per your work.

- Please note this work log must be submitted by each student.

- Please be specific while completing work log activities and reason.

- Justification needs to be scientific and logical as specified in your rubric.

| Period | Activities (What you did) | No of Hours | Justification (Why you did) |
| --- | --- | --- | --- |
| June 01 – June 15 | - Visit ViVitro Labs for Onboarding | 2 | Get the team up to speed on the project deliverables |
|  | 2) Develop project schedule & Gantt chart | 3 | Set up timelines for key project milestones, provide a framework for order of tasks to be taken on by the team |
|  | 3) Rough draft of frame design in CAD | 3 | Use CAD to quickly determine simple way to build the device using the parts available on hand |
| June 16 – June 30 | 1) Order missing components | 1 | Select and order components required based on project deliverables, required specifications, etc as early as possible to ensure the team is able to build and test the device on time |
|  | 2) Build initial prototype | 5 | Based on the initial CAD design, build the frame using components on hand to ensure the base frame assembly will work, and to identify any potential issues early on |
|  | 3) CAD design work for 3D printed components for rotating assembly, spool mount assembly, wire guide assembly, and tensioner assembly | 8 | Design and print the various brackets and components required to make the device function, including mounts for the coil bobbins, rotator shaft and bearing assemblies, etc to check for functionality issues with the first prototype, inform design refinements |
|  | 4) Develop first draft of code for the rotary encoder, LCD display, and stepper motor linear actuator assemblies | 4 | These code sections will be used as building blocks for the entire system, as well as to confirm the components selected are all compatible with the microcontroller we selected for the project and are functional. |

Note: The references cited in the work-log must be the included in the References section of the report.

Activities: Should convey what you specifically did towards the project.

Justification: Should convey how your activity helped you progress towards your deliverables

Good and Bad Samples of Activities

D – grade examples

- Conducted literature survey

- Built a circuit

- Had a meeting with team members

A – grade examples

- Reviewed magazine articles [1-3] with an objective to identify expectations of prospective customers.

- Designed and built a 12 V, 40 W, motor driver circuit for driving a DC motor.

- Brainstormed with team members about test procedures for the abc app that I developed and concluded with the approach of ….